## Slide 1: Conservation Potential Assessment Workshop
May 18, 2017

## Slide 3: Today’s Objective
Needs Assessment Metrics*
Share Approach & Experiences
Answer Questions
Gather Feedback
Assess Project Information

## Slide 4: Background
BPA began doing its Resource Program after the Act was passed in 1980
The purpose of RP is to assess BPA’s need for power and reserves and then develop a resource strategy for meeting those needs
BPA did the RP until 1992 after which it relied on its 1995 business plan
In 2008, after BPA signed 20 year contracts, it restarted the RP process
Over the past couple of years, BPA has been reviewing its methods for planning and has identified some areas of change which will be discussed today
The proposed changes should enhance many of its long-term planning activities through augmented information and analysis

## Slide 5: Project Scope
The Resource Program Enhancement Project includes the following efforts:
  Change to end use based load forecasting
  Conducting a BPA conservation potential assessment and distributed energy resources potential assessment
  Reviewing the Needs Assessment
  Determining the economic evaluation methodology and tool for resource optimization

## Slide 6: Resource Program Planning Process
Needs Assessment Metrics*
* Indicates a new process
Notes: Add line from load forecast to CPA to show connection.

## Slide 7: CPA Project Status
RFO was released on May 2
Proposals due on June 13
Goal of signed contract by early July

## Slide 8: CPA Scope of Work

## Slide 9: RFP Overview
Master contract with individual task orders
  For conservation potential assessment services
    BPA region
    Transmission region
    EE and DR integration
Two task orders have been released with RFP
  BPA Region
  Tri-cities transmission load area
Subsequent task orders as needed

## Slide 10: CPA Scope
In Scope:
  Total public power savings – full requirements and slice/block utilities
  Technical and Achievable Potential
  Secondary Research
Out of Scope
  Utility specific analysis
  Economic Potential
  Primary Research

## Slide 11: Timeline

## Slide 12: General Requirements
BPA Service Territory
Alignment with 7th Plan Baseline
Leverage Existing Data
20 Year Potential 2016-2035
Based off of BPA Load Forecast
Transparent Analysis and Results
TRC net levelized cost assessment
All Sectors

## Slide 13: CPA Scope of Work
Develop Methodology
Develop supply curves and technical potential
Calculate achievable potential
Develop workbook and report

## Slide 14: Develop Methodology
Contractor will propose methodology for estimating savings potential, including:
  How CPA will align with Council 7th Plan baseline
  Integration of BPA Load Forecast
  Integration of codes and standards aligned with 7th Plan
  What data will be needed?
    What is available?
    Where are data gaps?
Timeline: July-August
Notes: What do we mean by integration?
Data availability – more of this? Where and how does this get fleshed out?
Does this methodology scope out the requirements? Is this two parts? Outlineing data requirements, identifying gaps, then data collection.
What are we expecting from the utilities? If have data gaps, will consultants be going to utilities for data? Will likely be asking for help from utilities.
Expectations of RBSA and CBSA?
Consultants – how much data could we get from utilities?

## Slide 15: Data Availability
What data have been used for CPAs?
  RBSA, CBSA, IFSA
  RTF
  Council supply curves
  County data
  NEEA?
What has been your experience with the data?
  Where have been major gaps?
  What additional data would be most helpful for your next CPA?

## Slide 16: Data Needs
While many utilities have reported their CPA results, BPA is interested in the inputs that built those models
There will likely be data needed for a public power specific CPA that the consultants will need to collect. Examples include:
  Number of homes, square footage of buildings
  Fuel types, Saturation rates
  Housing stock
  Building characteristics
Would utilities be interested in sharing this information with the Contractor?
What information is difficult or not able to share?

## Slide 17: Technical Potential
Reported by:
  Year
  Retrofit vs lost opp
  Measure category, end use and sector
Timeline: August-September
Total savings regardless of cost
Measure data from 7th plan supply curves
  Saturation Rates
  Technical feasibility
  Accounting for codes and standards
Notes: Use 7th plan but supplement with new measures if from RTF, but don’t’ adjust measurse from RTF updates. Or other places, known measures they could easily add. Open to adding if accessible.

## Slide 18: Achievable Potential
Apply achievability factors
  Ramp rates
  Achievability percentages
Reported out the same as technical potential
Timeline: September-October
Notes: Going backwards in time. What about accomplishments in 2016? Savings already done but first year of plan. what is connection? Impacts to ramp rates. Should 1st year of ramp rates be adjusted to align with known accomplishments? Both prog. And non-prog – so these will be different. Also baseline differences from RCP so 2016 program savings could look big. May not be worth tweaking but recognize that won’t be lined up exactly. Have consultants address this.

## Slide 19: Achievable Potential
BPA is planning to apply the standard achievability factors to the technical potential
  Ramp rates – based off of 7th plan supply curves
  Achievability percentage – the ‘85%’
  Saturation and penetration rates
    Council supply curves
    Utility specific data
What data sources have others used?

## Slide 20: Develop workbook and report
CPA workbook in Excel
CPA outputs for Resource Program Optimization Model
Report of results
Presentation of results
Draft: November
Public Review: December
Revisions: January-February 2018
Final Report: March 2018
Notes: Outputs is levelized cost of savings by year, buckets – details TBD.

## Slide 21: Wellness Break

## Slide 22: Utility Experiences

## Slide 23: Utility Sharing
Kali Hollenhorst, SCL
Larry Blaufus, Clark PUD
  History on utility CPA
  High level process for putting it together
  Barriers, challenges
  How the process is being improved for next time
  What you would like to share with BPA as advice for our CPA
Notes: Outputs is levelized cost of savings by year, buckets – details TBD.

## Slide 24: Load Forecast

## Slide 25: CPA and the Load Forecast
Technical savings potential based on the forecasted load within the BPA region
BPA is seeking to align with the Council methodology
  Units based by segment by sector
Forecast trends using BPA forecast
  Load forecast applied to units
Council assumptions of turnover and demolition rates
All data aggregated to regional level
Notes: Res - # homes, comm – sq footage, ind – sales , ag- trends. Units change by sector.
Load forecast workshop June 15th.
Emphasize points on intersect between the two.
Frozen efficiency forecast – consistent with council

## Slide 26: Load Forecast Data
BPA is interested in doing a units based assessment
Do utilities have this data that they would be willing to share?
  Residential - number of homes
  Commercial – square footage by building type
  Industrial – energy usage by industry type
  Agriculture – production data
Other data used in load forecasting?

## Slide 27: Discussion and Wrap Up

## Slide 28: Next Steps
Choose contractor and kick off
Data collection
Workshop of draft results – late fall
Public comment – early 2018
Finalize CPA – March 2018
Danielle Walker
  dngidding@bpa.gov
  503-230-7314